ILM AI

MVP Implementation Plan

Personal AI Mentor for Every Learner

| Stack | FastAPI · Next.js · PostgreSQL + pgvector · Docker |
| --- | --- |
| Hosting | AWS EC2 (t3.small) · ECR · S3 |
| AI Layer | OpenRouter (Claude Haiku, Gemini Flash, GPT embeddings) |
| CI/CD | GitHub Actions → ECR → EC2 (zero manual deploys) |
| Est. Cost | ~$25-35/mo at MVP scale |
| Build Time | 11 sequential steps, 4-6 weeks |

# 1. Project Overview

Ilm AI is a personal AI mentor for anyone studying anything. Users upload their own materials — textbooks, transcripts, research papers, notes — and Ilm AI becomes the tutor for that exact material. It quizzes, explains mistakes, finds knowledge gaps, and generates a personalized learning plan.

The mentor experience is roadmap-driven, not flat. Each learning track progresses through ordered milestones (Fundamentals → Basic → Advanced). A learner must complete the current milestone before the next unlocks.

## 1.1 Feature Scope

The table below maps every feature to its source, MVP priority, and implementation step.

| Feature | Source | Priority | Step |
| --- | --- | --- | --- |
| Auth & Profiles | Original | MVP | 03 |
| Material Upload (PDF, DOCX, TXT, paste) | Original | MVP | 04 |
| AI Chat (grounded, multilingual) | Original | MVP | 05 |
| Quiz & Practice Mode | Original | MVP | 06 |
| AI Flashcards & Spaced Repetition | ✦ Added | MVP | 06 |
| Anki-style note types (Cloze, Basic, Reversed) | ✦ Added | MVP | 06 |
| Roadmap-driven milestones | ✦ Added | MVP | 06 & 08 |
| Knowledge Gap Detection | Original | MVP | 07 |
| Learning Plan Generator (agent) | Original | MVP | 08 |
| Telegram Bot Integration | Original | MVP | 09 |
| Payment & Premium Tier (Payme/Click/Stripe) | Original | MVP | 10 |
| Voice Mode | Original | Stretch | - |
| Multimodal Upload (photo of page) | Original | Stretch | - |
| Flashcard Export (PDF/Anki) | Original | Stretch | - |
| Learning Circles (peer study rooms) | Original | Stretch | - |

Note on stretch features Voice Mode, Multimodal Upload, Flashcard Export, and Learning Circles are intentionally excluded from this MVP plan. They may be addressed in a later phase once core features are validated.

# 2. Technology Stack

All choices optimise for minimum cost at MVP scale with a clear upgrade path as the product grows.

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js 14 + Tailwind CSS | React server components, mobile-first (critical for Uzbekistan/Central Asia users) |
| Backend | FastAPI (Python 3.12) | Async, fast, auto-generates OpenAPI docs, excellent AI library ecosystem |
| Database | PostgreSQL 16 + pgvector | Relational data + vector embeddings in one service, no extra vector DB cost |
| Vector Store | pgvector extension | 1536-dim vectors, IVFFlat index, cosine similarity — sufficient for MVP scale |
| File Storage | AWS S3 | $0.023/GB, scalable, direct upload URLs |
| LLM Access | OpenRouter API | Single API for Claude, Gemini, GPT — swap models without code changes |
| Embeddings | text-embedding-3-small | $0.02/1M tokens, 1536-dim, best cost/quality ratio |
| Auth | JWT + Google OAuth 2.0 | Email/password + Google login as required by brief |
| Containers | Docker + Docker Compose | Consistent dev/prod parity, no manual server config |
| CI/CD | GitHub Actions + ECR | Free tier Actions, ECR 500MB free, zero-downtime deploys |
| Observability | Sentry + custom llm_logs table | Error tracking (free tier) + LLM cost/latency tracking |
| Telegram | python-telegram-bot | Async, well-maintained, handles webhooks and polling |
| Payments | Payme + Click + Stripe | Local Uzbek providers + international fallback |
| Spaced Rep. | SM-2 algorithm (custom impl.) | Anki-compatible scheduling, no external dependency |

## 2.2 AI Model Selection (via OpenRouter)

Different tasks need different models. OpenRouter lets you swap with one config change.

| Use Case | Model (OpenRouter slug) | Why |
| --- | --- | --- |
| AI Chat companion | anthropic/claude-haiku-4-5 | Cheap, fast, multilingual, great at grounded Q&A |
| Quiz & flashcard gen | google/gemini-flash-1.5 | Cheapest for structured JSON output |
| Gap detection agent | anthropic/claude-haiku-4-5 | Reasoning + tool calling at low cost |
| Learning plan agent | anthropic/claude-sonnet-4-5 | Complex multi-step planning needs more power |
| Embeddings | openai/text-embedding-3-small | $0.02/1M tokens, 1536-dim, best quality/cost |
| Telegram quiz (simple) | google/gemini-flash-1.5 | Fast, cheap, sufficient for 5-question quiz |

Cost optimisation tip Start all features on the cheapest model (Gemini Flash or Claude Haiku). Only upgrade to Sonnet for tasks that demonstrably need more reasoning. This keeps LLM costs under $15/mo for the first 1,000 users.

# 3. Infrastructure & Cost

## 3.1 Monthly Cost Estimate

| Service | Tier | Est. Cost/mo | Notes |
| --- | --- | --- | --- |
| EC2 t3.small | Always-on | $17 | Or free tier t2.micro |
| ECR (container registry) | Free tier | $0 | 500MB free storage |
| S3 (file uploads) | Pay-per-use | ~$1-3 | $0.023/GB |
| OpenRouter (LLM calls) | Pay-per-use | ~$5-15 | Scales with users |
| Embeddings (3-small) | Pay-per-use | ~$1 | $0.02/1M tokens |
| Domain + TLS | Annual | ~$1/mo | Certbot (free TLS) |
| GitHub Actions | Free tier | $0 | 2,000 min/mo free |
| Sentry (error tracking) | Free tier | $0 | 5K errors/mo free |

Total estimated cost: ~$25-35/mo at MVP scale (first 100-500 active users).

## 3.2 EC2 One-Time Bootstrap

SSH into the EC2 instance once to install Docker and set up the environment. You will never SSH for deploys after this.

# Install Docker and Docker Compose plugin sudo apt update && sudo apt install -y docker.io docker-compose-plugin awscli sudo usermod -aG docker ubuntu && newgrp docker # Create app directory and .env file mkdir -p /home/ubuntu/ilm && cd /home/ubuntu/ilm # .env (fill in actual values — never commit this file) cat > .env << 'EOF' OPENROUTER_API_KEY=sk-or-... POSTGRES_PASSWORD=<strong-random-password> DATABASE_URL=postgresql://ilm_user:<password>@db:5432/ilm JWT_SECRET=<64-char-random-string> S3_BUCKET_NAME=ilm-ai-uploads AWS_REGION=us-east-1 TELEGRAM_BOT_TOKEN=<from-botfather> SENTRY_DSN=<from-sentry.io> PAYME_MERCHANT_ID=<from-payme> STRIPE_SECRET_KEY=sk_live_... EOF # Bootstrap DB (run once; app container deployed via CI/CD after this) ECR_IMAGE=<your-ecr-uri>/ilm-ai:latest docker compose up -d db

## 3.3 Repository Structure

ilm-ai/ ├── .github/ │ └── workflows/ │ ├── test.yml # Runs on every push (all branches) │ └── deploy.yml # Runs on push to main only ├── backend/ │ ├── Dockerfile │ ├── requirements.txt │ ├── main.py # FastAPI app entrypoint │ ├── api/ │ │ ├── auth.py │ │ ├── materials.py │ │ ├── chat.py │ │ ├── quiz.py │ │ ├── flashcards.py │ │ ├── gaps.py │ │ ├── plans.py │ │ └── payments.py │ ├── services/ │ │ ├── rag.py # Embedding + retrieval │ │ ├── llm.py # OpenRouter client │ │ ├── spaced_rep.py # SM-2 algorithm │ │ └── agent.py # Gap + plan agents │ ├── models/ # SQLAlchemy ORM models │ └── migrations/ # Alembic migrations ├── frontend/ │ ├── Dockerfile │ └── src/ │ ├── app/ # Next.js app router │ └── components/ ├── telegram/ │ └── bot.py # Telegram bot process ├── docker-compose.yml ├── docker-compose.prod.yml └── nginx.conf

# 4. CI/CD Pipeline

Zero manual deploys. Every git push to main triggers a full build → push to ECR → rolling restart on EC2. The database container stays up during deploys.

## 4.1 Pipeline Behaviour

| Trigger | Action | Result |
| --- | --- | --- |
| Push to any branch | Run tests, lint, type-check | Fast feedback, no deploy |
| Push to main | Build Docker image, push to ECR | Image tagged with git SHA + latest |
| Image pushed to ECR | SSH to EC2, docker compose pull + up | Zero-downtime app restart |
| Deploy success | Health check /health endpoint | Rollback if fails |

## 4.2 GitHub Secrets Required

| Secret Name | Value / Where to get it |
| --- | --- |
| AWS_ACCESS_KEY_ID | IAM user with ECR push permissions |
| AWS_SECRET_ACCESS_KEY | IAM user secret |
| EC2_HOST | Public IP or domain of your EC2 instance |
| EC2_SSH_KEY | Full contents of your .pem SSH key file |
| OPENROUTER_API_KEY | From openrouter.ai dashboard |
| POSTGRES_PASSWORD | Strong random string, set once on EC2 |
| JWT_SECRET | Random 64-char string for auth token signing |
| TELEGRAM_BOT_TOKEN | From BotFather on Telegram |
| S3_BUCKET_NAME | Your S3 bucket name for file uploads |
| SENTRY_DSN | From sentry.io project settings |
| PAYME_MERCHANT_ID | From Payme merchant dashboard |
| STRIPE_SECRET_KEY | From Stripe dashboard (for international) |

## 4.3 GitHub Actions Workflows

### test.yml — runs on every push

name: Test on: push: branches: ["*"] jobs: test: runs-on: ubuntu-latest services: postgres: image: pgvector/pgvector:pg16 env: POSTGRES_DB: ilm_test POSTGRES_USER: ilm_user POSTGRES_PASSWORD: testpassword ports: ["5432:5432"] options: --health-cmd pg_isready --health-retries 5 steps: - uses: actions/checkout@v4 - uses: actions/setup-python@v5 with: python-version: "3.12" - name: Install dependencies run: pip install -r backend/requirements.txt - name: Run tests env: DATABASE_URL: postgresql://ilm_user:testpassword@localhost:5432/ilm_test OPENROUTER_API_KEY: $$[[ secrets.OPENROUTER_API_KEY ]] run: pytest backend/ -v --tb=short

### deploy.yml — runs on push to main only

name: Deploy on: push: branches: [main] env: AWS_REGION: us-east-1 ECR_REPOSITORY: ilm-ai jobs: deploy: runs-on: ubuntu-latest steps: - uses: actions/checkout@v4 - name: Configure AWS credentials uses: aws-actions/configure-aws-credentials@v4 with: aws-access-key-id: $[[ secrets.AWS_ACCESS_KEY_ID ]] aws-secret-access-key: $[[ secrets.AWS_SECRET_ACCESS_KEY ]] aws-region: $[[ env.AWS_REGION ]] - name: Login to ECR id: login-ecr uses: aws-actions/amazon-ecr-login@v2 - name: Build and push image env: ECR_REGISTRY: $[[ steps.login-ecr.outputs.registry ]] IMAGE_TAG: $[[ github.sha ]] run: ¦ docker build -t $ECR_REGISTRY/$ECR_REPOSITORY:$IMAGE_TAG ./backend docker tag $ECR_REGISTRY/$ECR_REPOSITORY:$IMAGE_TAG \ $ECR_REGISTRY/$ECR_REPOSITORY:latest docker push $ECR_REGISTRY/$ECR_REPOSITORY:$IMAGE_TAG docker push $ECR_REGISTRY/$ECR_REPOSITORY:latest - name: Deploy to EC2 uses: appleboy/ssh-action@v1 with: host: $[[ secrets.EC2_HOST ]] username: ubuntu key: $[[ secrets.EC2_SSH_KEY ]] script: ¦ cd /home/ubuntu/ilm aws ecr get-login-password --region us-east-1 ¦ \ docker login --username AWS --password-stdin \ $[[ steps.login-ecr.outputs.registry ]] export ECR_IMAGE=$[[ steps.login-ecr.outputs.registry ]]/ilm-ai:latest docker compose -f docker-compose.prod.yml pull app docker compose -f docker-compose.prod.yml up -d --no-deps app # Health check with rollback sleep 10 curl -f http://localhost:8000/health ¦¦ \ (docker compose -f docker-compose.prod.yml rollout app && exit 1) docker image prune -f

# 5. Database Schema

All data lives in PostgreSQL. The pgvector extension handles embeddings. Alembic manages migrations — never edit the DB manually.

| Table | Key Fields | Purpose |
| --- | --- | --- |
| users | id, email, google_id, tier, goal, goal_date, lang | Auth & profiles, learning goals, subscription tier |
| materials | id, user_id, collection_id, filename, s3_key, status | Uploaded files, processing state |
| collections | id, user_id, name | User-named topic groups (e.g. 'Cloud Architecture') |
| chunks | id, material_id, content, embedding vector(1536) | Vectorised segments for RAG retrieval |
| roadmap_stages | id, collection_id, name, order, is_locked | Fundamentals / Basic / Advanced milestones |
| chat_sessions | id, user_id, collection_id, messages jsonb | Conversation history per session |
| quiz_sessions | id, user_id, collection_id, difficulty, score | Quiz results and performance over time |
| quiz_questions | id, session_id, question, answer, is_correct, chunk_ref | Individual Q&A with source citation |
| flashcards | id, user_id, chunk_id, note_type, front, back, stage_id | Cloze / Basic / Reversed cards |
| review_sessions | id, user_id, card_id, ease_factor, interval, next_review | Spaced repetition scheduling (SM-2) |
| gap_reports | id, user_id, collection_id, report jsonb, generated_at | Latest gap analysis per topic |
| learning_plans | id, user_id, plan jsonb, updated_at | Day-by-day generated study plan |
| telegram_links | id, user_id, chat_id, reminder_time, streak | Telegram bot connection per user |
| subscriptions | id, user_id, provider, status, expires_at | Payme / Click / Stripe subscription state |
| llm_logs | id, user_id, endpoint, prompt_tokens, latency_ms, cost_usd | LLM observability and cost tracking |

Roadmap stages The roadmap_stages table supports your added feature. Each collection has ordered stages (e.g. order=1 Fundamentals, order=2 Basic, order=3 Advanced). is_locked=true until the previous stage is fully completed per quiz/flashcard thresholds.

## 5.1 Key SQL Snippets

-- Enable pgvector (run once after DB creation) CREATE EXTENSION IF NOT EXISTS vector; -- Chunks table with 1536-dim embedding CREATE TABLE chunks ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), material_id UUID REFERENCES materials(id) ON DELETE CASCADE, content TEXT NOT NULL, embedding vector(1536), created_at TIMESTAMPTZ DEFAULT now() ); CREATE INDEX ON chunks USING ivfflat (embedding vector_cosine_ops) WITH (lists = 100); -- Flashcards with Anki-style note types CREATE TYPE note_type AS ENUM ('basic', 'basic_reversed', 'cloze'); CREATE TABLE flashcards ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID REFERENCES users(id) ON DELETE CASCADE, chunk_id UUID REFERENCES chunks(id), stage_id UUID REFERENCES roadmap_stages(id), note_type note_type NOT NULL, front TEXT NOT NULL, back TEXT, -- NULL for cloze (front contains {{c1::]] syntax) created_at TIMESTAMPTZ DEFAULT now() ); -- Spaced repetition review schedule (SM-2) CREATE TABLE review_sessions ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID REFERENCES users(id) ON DELETE CASCADE, card_id UUID REFERENCES flashcards(id) ON DELETE CASCADE, ease_factor FLOAT NOT NULL DEFAULT 2.5, interval INTEGER NOT NULL DEFAULT 1, -- days repetitions INTEGER NOT NULL DEFAULT 0, next_review DATE NOT NULL DEFAULT CURRENT_DATE, last_quality INTEGER -- 0-5 Anki scale );

# 6. Implementation Steps

Follow these steps sequentially. Each step has clear deliverables and a verification checklist. Do not mark a step done until both the code and docs match the requirement.

| 01 | Stack & Repo | Initialise monorepo, Dockerfiles, docker-compose.yml, GitHub Actions workflows (test + deploy), .env.example, README. Verify: CI runs green on first push. |
| --- | --- | --- |
| 02 | Infrastructure | Launch EC2 t3.small, create ECR repo, create S3 bucket, bootstrap EC2 with Docker + .env, run docker compose up db, apply initial Alembic migration. Verify: psql connects, pgvector extension enabled. |
| 03 | Auth & Profiles | Email/password signup + login, Google OAuth 2.0, JWT tokens, profile page with learning stats, goal + target date fields, tier field (free/premium). Verify: register, login, view profile. |
| 04 | Material Upload | PDF/DOCX/TXT/paste upload endpoint, S3 storage, background parsing + chunking + embedding via text-embedding-3-small, pgvector storage, collections/topics UI, update/delete. Verify: upload PDF, query chunks table for embeddings. |
| 05 | AI Chat Companion | RAG pipeline (embed question → cosine search → context → LLM), grounded answers only, source citation (chunk reference), multilingual (Uzbek/Russian/English auto-detect), Socratic personality via system prompt, session memory (messages jsonb), llm_logs for every call. Verify: ask question about uploaded doc, answer cites source. |
| 06 | Quiz, Flashcards & Spaced Rep. | Quiz generation (3 difficulty levels, 3 question types), score saving, post-answer explanations with source citation. Flashcard generation (Basic, Basic Reversed, Cloze note types), SM-2 scheduling, review queue UI, roadmap stage gating. Verify: complete quiz, check scores table; review flashcard, verify next_review updates. |
| 07 | Knowledge Gap Detection | Agent reads quiz_sessions + quiz_questions, identifies consistently wrong concepts, generates plain-language gap report, links back to specific chunks for re-reading, updates on every new session. Verify: complete 3 quiz sessions, gap report shows weak areas. |
| 08 | Learning Plan Generator | Agent with 4 tools: get_knowledge_gaps, list_topics, get_days_until_goal, generate_plan. Output: day-by-day plan mapping specific documents to specific days. Follows roadmap progression (fundamentals before advanced). Auto-updates on new uploads or goal date change. Verify: set goal date 30 days out, generate plan, check it maps to uploaded docs. |
| 09 | Telegram Bot | BotFather setup, link Telegram account to user via /start deep-link, daily reminder at user-chosen time (APScheduler), on-demand 5-question quiz via /quiz command, streak counter + notifications. Verify: receive reminder, run /quiz, check streak increments. |
| 10 | Payment & Premium | Payme webhook handler, Click webhook handler, Stripe webhook handler, subscription table updates on payment success, free tier limits enforced (3 quizzes/day, 5 files), premium unlocks all features, upgrade/downgrade/cancel UI, billing history page. Verify: simulate Payme webhook, check subscription row created, premium features unlock. |
| 11 | Test & Launch | Integration tests for all API endpoints, LLM response quality eval (50 responses against rubric: accuracy, groundedness, helpfulness, tone), Sentry error tracking live, usage metrics dashboard (DAU, quiz completions, upload counts, session lengths), final deploy to prod, smoke test all features. Verify: all tests pass, Sentry receives test error, metrics visible. |

# 7. Verification Workflow

After every task, verify before moving on. This prevents compounding errors across steps.

## 7.1 General Checklist (every task)

- Re-read the task requirement from this document and from Ilm_AI.md.

- Check the actual repo state — files exist, migrations run, endpoints respond.

- On a laptop: prefer static checks (files, schema, docs). Run commands only on EC2 unless you explicitly opt in to local tooling.

- Confirm the output matches the task deliverable exactly.

- If something is incomplete, fix it immediately and re-check before proceeding.

- Mark the task done only when both the code and the docs agree.

## 7.2 Task-Type Checks

- Planning tasks: compare wording against Ilm_AI.md — no contradictions.

- Scaffold tasks: confirm files, folders, and config exist in repo.

- Backend tasks: on EC2, run the app or test command, confirm it responds.

- Frontend tasks: open the page on the public URL, confirm expected UI.

- Data/model tasks: verify schema, migrations, and model definitions match requirements.

- Integration tasks: test the end-to-end happy path and one failure case.

## 7.3 Documentation Sync Rule

Non-negotiable Any product change must be reflected in the docs immediately. If the brief changes, update Ilm_AI.md first. If the implementation changes, update the relevant step file. If the README changes, ensure it still matches the brief and the implementation plan. Never leave the repo in a state where code, plan, and brief disagree.

# 8. Monitoring & Observability

Required by the brief. These are not optional — ship them by Step 11 at the latest, but instrument from Step 05 onwards.

## 8.1 LLM Call Logging

Every call to OpenRouter is logged to the llm_logs table with: user_id, endpoint, model, prompt_tokens, completion_tokens, latency_ms, cost_usd, timestamp. This powers the usage metrics dashboard and catches runaway costs early.

## 8.2 Error Tracking

Sentry is integrated from Step 01. The free tier handles 5,000 errors/month — sufficient for MVP. Every unhandled exception in FastAPI and Next.js is captured automatically.

## 8.3 Usage Metrics

- Daily active users (users with at least one session in the last 24 hours)

- Quiz completions per day

- Upload counts per day

- Average session length

- LLM cost per user per day

- Premium conversion rate

## 8.4 AI Quality Evaluation

Required by brief: a human evaluation rubric applied to at least 50 AI companion responses before launch. Rubric dimensions:

- Accuracy — is the answer factually correct based on the uploaded material?

- Groundedness — does the answer cite the actual source chunk, not hallucinate?

- Helpfulness — does it answer what the user actually asked?

- Tone — is it warm, patient, Socratic as specified?

- Multilingual — does it respond in the correct language (Uzbek/Russian/English)?

Eval process Pick 10 real uploaded documents. Generate 5 questions per document. Rate each response 1-5 on each dimension. Target average >= 4.0 on all dimensions before launch. Log results in a shared spreadsheet and attach to the Step 11 deliverable.

# 9. Security Checklist

MVP minimum security requirements — all must be in place before launch.

- JWT tokens expire after 24 hours; refresh token rotated on use

- All user data is scoped by user_id — no cross-user data leakage possible via SQL

- S3 files use pre-signed URLs with 15-minute expiry — never public

- Environment secrets stored only in GitHub Actions secrets and EC2 .env — never committed

- .gitignore includes .env, *.pem, and all secret files

- Nginx rate limiting on /api/ routes (60 req/min per IP)

- File upload validation: MIME type check + 50MB max size enforced server-side

- SQL queries use parameterised statements only (SQLAlchemy ORM — no raw string interpolation)

- Payment webhooks verified with provider signature before processing

- Free tier limits enforced server-side, not just client-side

Ilm AI MVP Implementation Plan  ·  FastAPI · Next.js · PostgreSQL + pgvector · OpenRouter · AWS EC2